Website & Mobile App Development Project Map

1. PROJECT OVERVIEW

TX Localist is a paid directory platform where small, local businesses purchase month-to-month listings to increase visibility within their city.

Consumers (“Localists”) use the website and mobile app to:

- Search for local businesses by city and keyword

- View listings

- Save favorite businesses

- Browse local job postings

The platform must be scalable, modular, and designed for phased expansion.

2. BUSINESS MODEL STRUCTURE

Listing Types

Free Listing

- Business Name Only

- No contact information displayed

- Appears in city + keyword results

- Upgrade prompts visible

Paid Tiered Listings (Month-to-Month)

- Multiple pricing tiers (TBD)

- Includes:

  - Contact information

  - Description

  - Keywords

  - Category tags

  - Photos (higher tiers)

  - Website link

  - Social links (higher tiers)

  - Job posting access

- Easy cancellation

- No proration for mid-month cancellation

- Payment due at the beginning of each month

- Recurring subscription billing required

3. CORE SITE STRUCTURE (PHASE 1)

A. Public-Facing Website

Homepage

- Clear value proposition

- Search bar (City + Keyword)

- Featured businesses

- CTA buttons:

  - “Join the Local List”

  - “Search Businesses”

  - “Post Your Business”

Search & Results Page

- Filter by:

  - City (Primary Sort)

  - Keyword (Secondary Sort)

  - Category

- Sorting logic:

  - City

  - Keyword relevance

- Paid listings prioritized (if applicable)

- Free listings clearly limited

Business Profile Page

Free:

- Business Name Only

- Upgrade prompt

Paid:

- Name

- Description

- Phone

- Email

- Website

- Social links

- Photos

- Map integration

- “Save to Favorites” (app & logged-in users)

Job Board Section

- Businesses can post job openings

- Public users can:

  - Search jobs by city + keyword

  - View job details

- Job posts tied to business listing

Static Pages

- About

- How It Works

- Pricing

- Terms & Conditions

- Privacy Policy

- Contact

4. MOBILE APP REQUIREMENTS

Native iOS + Android OR high-quality cross-platform app.

Core Features

User Accounts (Localists)

- Email / social login

- Save favorite businesses

- View saved list

- Push notifications (future phase)

Search

- GPS-based city detection

- City + keyword search

- Save search (future phase optional)

Favorites

- Tap to “Save”

- Dedicated Favorites page

- Quick access to saved businesses

5. SUBSCRIBER DASHBOARD (PHASE 2)

Secure login required.

Business Owner Features

- Create and manage listing

- Edit:

  - Description

  - Keywords

  - Contact info

  - Photos

- Manage subscription

- Upgrade / downgrade tier

- Cancel subscription

- View billing history

- Post and manage job listings

Admin Panel (Internal)

- Approve listings

- Manage users

- View subscription status

- Moderate job posts

- Analytics dashboard

6. BILLING & SUBSCRIPTION REQUIREMENTS

- Recurring monthly billing

- Auto-renew on first of month (or signup anniversary date)

- No proration

- Cancellation effective end of billing cycle

- Stripe or similar secure payment processor

- Automated invoices

- Failed payment handling system

7. DATA & ARCHITECTURE REQUIREMENTS

The platform must support:

Modular, Scalable Architecture

- City-based structure

- Expandable to multiple states

- Multi-location filtering

- Clean database schema

SEO Strategy

- City-based landing pages

- Category-based pages

- Structured data for local businesses

- Fast load speeds

- Mobile-first indexing

8. PHASE 3 – GEOGRAPHIC EXPANSION

The system must support:

- Multiple cities

- Multiple states

- City-specific URLs
Example:

  - Lonestar Localist.com/texas/austin/plumbers

- Location-based navigation

- Scalable database indexing

# Lonestar Localist Website & Mobile App Development Project Map

LONESTAR LOCALIST

Website & Mobile App Development Project Map

# 1. Project Overview

Lonestar Localist is a paid directory platform designed to help small, local businesses gain visibility within their city by purchasing month-to-month listings.

Consumers (“Localists”) interact with the website and mobile app to search for local businesses by city and keyword, view listings, save favorite businesses, and browse local job postings.

- Search for local businesses by city and keyword

- View listings

- Save favorite businesses

- Browse local job postings

The platform is designed to be scalable and modular, supporting phased expansion.

# 2. Business Model Structure

Listing Types

Free Listing

- Business Name Only

- No contact information displayed

- Appears in city + keyword results

- Upgrade prompts visible

Paid Tiered Listings (Month-to-Month)

- Multiple pricing tiers (TBD)

- Includes:

- Contact information

- Description

- Keywords

- Category tags

- Photos (higher tiers)

- Website link

- Social links (higher tiers)

- Job posting access

- Easy cancellation

- No proration for mid-month cancellation

- Payment due at the beginning of each month

- Recurring subscription billing required

# 3. Core Site Structure (Phase 1)

## A. Public-Facing Website

Homepage

- Clear value proposition

- Search bar (City + Keyword)

- Featured businesses

- CTA buttons:

- “Join the Local List”

- “Search Businesses”

- “Post Your Business”

Search & Results Page

- Filter by:

- City (Primary Sort)

- Keyword (Secondary Sort)

- Category

- Sorting logic:

1 City

2 Keyword relevance

- Paid listings prioritized (if applicable)

- Free listings clearly limited

Business Profile Page

Free:

- Business Name Only

- Upgrade prompt

Paid:

- Name

- Description

- Phone

- Email

- Website

- Social links

- Photos

- Map integration

- “Save to Favorites” (app & logged-in users)

Job Board Section

- Businesses can post job openings

- Public users can:

- Search jobs by city + keyword

- View job details

- Job posts tied to business listing

Static Pages

- About

- How It Works

- Pricing

- Terms & Conditions

- Privacy Policy

- Contact

# 4. Mobile App Requirements

Native iOS + Android OR high-quality cross-platform app.

Core Features

User Accounts (Localists)

- Email / social login

- Save favorite businesses

- View saved list

- Push notifications (future phase)

Search

- GPS-based city detection

- City + keyword search

- Save search (future phase optional)

Favorites

- Tap to “Save”

- Dedicated Favorites page

- Quick access to saved businesses

# 5. Subscriber Dashboard (Phase 2)

Secure login required.

Business Owner Features

- Create and manage listing

- Edit:

- Description

- Keywords

- Contact info

- Photos

- Manage subscription

- Upgrade / downgrade tier

- Cancel subscription

- View billing history

- Post and manage job listings

Admin Panel (Internal)

- Approve listings

- Manage users

- View subscription status

- Moderate job posts

- Analytics dashboard

# 6. Billing & Subscription Requirements

- Recurring monthly billing

- Auto-renew on first of month (or signup anniversary date)

- No proration

- Cancellation effective end of billing cycle

- Stripe or similar secure payment processor

- Automated invoices

- Failed payment handling system

# 7. Data & Architecture Requirements

The platform must support:

Modular, Scalable Architecture

- City-based structure

- Expandable to multiple states

- Multi-location filtering

- Clean database schema

SEO Strategy

- City-based landing pages

- Category-based pages

- Structured data for local businesses

- Fast load speeds

- Mobile-first indexing

# 8. Phase 3 – Geographic Expansion

The system must support:

- Multiple cities

- Multiple states

- City-specific URLs

- Lonestar Localist.com/texas/austin/plumbers

- Location-based navigation

- Scalable database indexing

LONESTAR LOCALIST

Brand Identity Direction

Overall Brand Feel

- Retro

- Playful but credible

- Community-first

- Slightly rebellious / grassroots

- Inspired by the spirit of Keep Austin Weird

- Feels like a vintage screen-printed poster or 70s storefront sign

- Designed to work bold and loud on mobile screens

The tone should feel:

Energetic. Local. Proud.

LOGO DIRECTION

Primary Logo Concept Ideas

Concept 1: Retro Badge / Emblem

- Circular or oval badge

- “LONESTAR LOCALIST” arched across the top

- NEED: sub   (find it fast?)

- Starbursts or rays in background

- Vintage stamp or screen-print texture

Concept 2: Bold Retro Wordmark

- Thick, rounded 70s-style typography

- Slightly condensed or bubbly font

- Custom lettering preferred

- Slight curve or wave in baseline

Concept 3: Local Stamp Mark

- Looks like an old-school approval stamp

- “ON THE LOCALIST”

- Meant for stickers, social icons, and app badge

COLOR PALETTE (VIBRANT + RETRO)

warm, energetic, and nostalgic.

Primary Colors

Retro Yellow (Primary Brand Color)

- Mustard Yellow (#F4B400 range)

- Or Sunburst Yellow (#FFC72C range)

Bold Orange

- Burnt Orange (#F05A28 range)

- Tangerine (#FF6A00 range)

Secondary Accent

- Deep Charcoal (#2B2B2B)

- Cream / Off-white (#FFF3D6)

- Retro Brown (#5A3E2B)

Retro inspiration:

- 60s / 70s poster fonts

- Slightly funky

Taglines

- Discover What’s Around You.

- Where Local Lives.

- Are You on the Localist?

App Store Description:
Discover What’s Around You.
Are You on the Localist?

About Page:

VISUAL STYLE

- Halftone textures

- Retro rays

- Vintage badge shapes

- Thick borders

- Bold contrast

Brand Personality

If Lonestar Localist were a person:

- Shops at local markets

- Knows the best taco truck

- Proud of their city

- Loves small business

- A little loud, but in a fun